Project plan with suggestions 

Absolutely. Given your goal — learn RAG properly, build the backend yourself, keep costs at zero/free-tier as much as possible, use Qdrant locally, Redis for conversational history, xAI/Grok for embeddings + generation, and test everything through Postman — I would structure the project as a staged implementation rather than trying to build the whole system at once.

RAG Backend — Complete Project Plan

0. Project Definition

Project title

Conversational RAG Backend with Local Qdrant Vector Search and Redis Session Memory

Core objective

Build a backend RAG system that can:

- Ingest a fixed set of documents.

- Extract and clean their text.

- Split the text into meaningful chunks.

- Generate embeddings using an xAI embedding API.

- Store vectors and metadata in a locally running Qdrant instance.

- Accept user questions through a REST API.

- Retrieve relevant document chunks using vector similarity.

- Use a Grok LLM to generate an answer from the retrieved context.

- Maintain conversation history using Redis.

- Support follow-up questions using conversational context.

- Return source information with answers.

- Expose enough information to evaluate and debug retrieval quality.

- Test the complete system using Postman.

Initial constraints

Frontend:       None

Backend:        FastAPI

Vector DB:      Qdrant — local Docker container

Session store:  Redis

Embedding:      xAI embedding API

LLM:            xAI Grok API

Documents:      ~5 fixed documents

Testing:        Postman + pytest

Cost:            Use free xAI allocation where available

1. High-Level Architecture

┌───────────────┐

│    Postman    │

└───────┬───────┘

│

HTTP/REST

│

▼

┌────────────────────────┐

│      FASTAPI           │

│     RAG BACKEND        │

└───────────┬────────────┘

│

┌───────────────────────┼──────────────────────┐

│                       │                      │

▼                       ▼                      ▼

┌─────────────┐        ┌──────────────┐       ┌──────────────┐

│  Ingestion  │        │  Retrieval   │       │   Session    │

│   Service   │        │   Service    │       │   Service    │

└──────┬──────┘        └──────┬───────┘       └──────┬───────┘

│                      │                      │

▼                      │                      ▼

┌───────────┐                │                ┌───────────┐

│  Chunker  │                │                │   Redis   │

└─────┬─────┘                │                │  History  │

│                      │                └───────────┘

▼                      │

┌──────────────┐              │

│ xAI Embedder │◄─────────────┘

└──────┬───────┘

│

▼

┌─────────────────────┐

│       QDRANT        │

│   Docker / Local    │

│                     │

│ Vectors + Payload   │

└──────────┬──────────┘

│

│ Top-K chunks

▼

┌───────────────┐

│ Context       │

│ Builder       │

└───────┬───────┘

│

▼

┌───────────────┐

│   Grok LLM    │

│   Generation  │

└───────┬───────┘

│

▼

Response

│

▼

Redis

2. Project Components

There are essentially seven components.

Component 1 — FastAPI

Responsible for:

- REST APIs

- request validation

- response formatting

- orchestrating RAG

- error handling

Component 2 — Document Processor

Responsible for:

- loading PDFs/TXT/Markdown

- extracting text

- cleaning text

- preserving metadata

Component 3 — Embedding Service

Responsible for:

text → embedding vector

using xAI.

Component 4 — Qdrant

Responsible for:

embedding → semantic similarity search

It stores:

- vectors

- chunks

- document metadata

Component 5 — Retrieval Service

Responsible for:

query

↓

query embedding

↓

Qdrant search

↓

Top-K results

Component 6 — Redis

Responsible for:

session

↓

conversation history

Component 7 — Generation Service

Responsible for:

retrieved context

+

conversation

+

question

↓

Grok

↓

answer

3. Phase 0 — Environment Setup

Before writing RAG code, set up the environment.

Install

- Python

- Docker Desktop

- Postman

- Git

- VS Code

Create:

rag-backend/

Then:

python -m venv .venv

Activate it.

Create:

requirements.txt

Initial dependencies:

fastapi

uvicorn

openai

qdrant-client

redis

pydantic

pydantic-settings

python-dotenv

pypdf

pytest

httpx

You can add libraries later if they actually solve a problem you encounter.

4. Phase 1 — Run Qdrant Locally

This is your first infrastructure component.

Use Docker:

Your Laptop

│

▼

Docker Desktop

│

▼

Qdrant Container

│

├── REST : 6333

└── gRPC : 6334

Configure persistent storage.

Conceptually:

Qdrant container

│

▼

Docker volume

│

▼

Persistent vector data

Goal

Be able to:

start Qdrant

↓

connect from Python

↓

create collection

↓

insert a test vector

↓

search it

Do not start with documents yet.

First understand:

vector → Qdrant → similarity search

5. Phase 2 — Set Up Redis

Redis will handle conversational state.

Initially you can run Redis directly if you already have it available.

Or use Docker as a second container later.

Architecture:

FastAPI

│

▼

Redis

│

└── session_id → messages

Test:

session_123

with:

User:

Hello

Assistant:

Hello! How can I help?

User:

What is your refund policy?

Goal

Learn:

- Redis keys

- TTL

- lists or JSON storage

- retrieving history

- deleting sessions

6. Phase 3 — Configure xAI

Your .env:

XAI_API_KEY=...

XAI_EMBEDDING_MODEL=...

XAI_CHAT_MODEL=...

QDRANT_URL=http://localhost:6333

REDIS_HOST=localhost

REDIS_PORT=6379

Do not hardcode the key.

Your architecture should use an abstraction:

EmbeddingService

↓

xAI embedding API

and:

GenerationService

↓

xAI Grok API

This means that if you later want to change providers, you won't have to rewrite your entire project.

7. Phase 4 — Create Your Document Dataset

Keep the initial dataset deliberately small.

Use around five documents.

For example:

documents/

│

├── company_faq.pdf

├── product_guide.pdf

├── refund_policy.pdf

├── support_guide.txt

└── terms.md

Don't use huge documents initially.

A good initial dataset would give you perhaps:

5 documents

↓

100–300 chunks

This is enough to learn the system.

8. Phase 5 — Document Loading

Create:

document_loader.py

It should handle:

PDF

TXT

Markdown

Output something like:

Document(

document_id="refund_policy",

source="refund_policy.pdf",

text="..."

)

For PDFs, preserve page information where possible.

This becomes important later for citations.

9. Phase 6 — Text Cleaning

Before chunking:

Raw document

↓

Cleaning

Handle things such as:

- excessive whitespace

- repeated newlines

- headers/footers

- broken formatting

- unnecessary characters

But don't aggressively clean the content.

You don't want to accidentally remove important information.

10. Phase 7 — Chunking

This is one of the most important phases.

Start with:

Chunk size:

500–800 tokens

Overlap:

50–100 tokens

Don't treat these as magical values.

They're your baseline configuration.

Later you can experiment.

Example:

Document

│

├── Chunk 001

├── Chunk 002

├── Chunk 003

├── Chunk 004

└── ...

Every chunk should have:

chunk_id

document_id

text

source

page

chunk_index

11. Phase 8 — Embedding Generation

Now connect xAI.

Pipeline:

Chunk

↓

xAI Embedding API

↓

Vector

For example:

chunk_001

↓

[0.023, -0.142, 0.087, ...]

You don't need to understand every individual dimension.

Understand the concept:

Similar semantic content should be represented by vectors that are close to each other in the embedding space.

12. Phase 9 — Qdrant Collection

Create:

rag_documents

Your points conceptually look like:

{

"id": "chunk_001",

"vector": [ ... ],

"payload": {

"text": "Customers can request...",

"document_id": "refund_policy",

"source": "refund_policy.pdf",

"page": 3,

"chunk_index": 1

}

}

The payload is particularly important.

It lets you retrieve:

vector similarity

+

actual text

+

source information

13. Phase 10 — Ingestion Pipeline

Now connect everything.

INGESTION

│

▼

Source Documents

│

▼

Document Loader

│

▼

Text Extraction

│

▼

Text Cleaning

│

▼

Chunking

│

▼

xAI Embeddings

│

▼

Qdrant

Your ingestion endpoint:

POST /api/v1/ingest

Response:

{

"status": "success",

"documents_processed": 5,

"chunks_created": 187,

"chunks_indexed": 187

}

14. Phase 11 — Build Retrieval Independently

Before introducing an LLM, build pure retrieval.

Endpoint:

POST /api/v1/search

Request:

{

"query": "How long does a refund take?",

"top_k": 5

}

Pipeline:

Query

↓

xAI Embedding

↓

Qdrant

↓

Top-K

Response:

{

"results": [

{

"text": "...",

"source": "refund_policy.pdf",

"page": 4,

"score": 0.89

},

{

"text": "...",

"source": "company_faq.pdf",

"page": 8,

"score": 0.76

}

]

}

This endpoint is extremely valuable.

You can now determine:

Is my RAG system retrieving the correct information?

without involving the LLM.

15. Phase 12 — Context Builder

Now take the retrieved chunks.

Suppose Qdrant returns:

Chunk 1

Chunk 2

Chunk 3

Chunk 4

Chunk 5

Your context builder creates:

CONTEXT

[Source: refund_policy.pdf, Page 4]

...

[Source: refund_policy.pdf, Page 5]

...

[Source: company_faq.pdf, Page 8]

...

This gets sent to Grok.

16. Phase 13 — Generation

Create:

generation_service.py

Input:

question

+

retrieved context

+

conversation history

Output:

answer

The system prompt should establish rules such as:

You are a document-based assistant.

Answer using the provided context.

If the answer cannot be established from the

provided context, say that the information is

not available in the provided documents.

Do not invent facts.

Use conversation history when it is relevant.

This is your first basic RAG.

17. Phase 14 — Basic Chat API

Now create:

POST /api/v1/chat

Request:

{

"session_id": "abc123",

"message": "What is the refund policy?"

}

Pipeline:

USER MESSAGE

│

▼

FastAPI /chat

│

┌──────────┴──────────┐

│                     │

▼                     ▼

Redis              xAI Embedding

Chat History                │

▼

Qdrant

│

▼

Top-K

│

▼

Context Builder

│

▼

Grok LLM

│

▼

Answer

│

▼

Redis

18. Phase 15 — Conversational RAG

This is where Redis becomes meaningful.

First question:

User:

What is your refund policy?

Then:

User:

How long does it take?

The second question doesn't contain enough information by itself.

Redis gives:

Previous conversation:

"What is your refund policy?"

Now your backend can interpret the follow-up properly.

19. Important distinction: Conversation vs Retrieval

Your system should not blindly send the entire Redis history forever.

Start simple:

Last N messages

For example:

last 6–10 messages

Then:

conversation history

+

current question

can be used to construct the retrieval query.

Later you can add query rewriting.

Example:

Conversation:

User:

What is the refund policy?

User:

How long does it take?

↓

Rewritten query:

"How long does the refund process take?"

Then:

rewritten query

↓

embedding

↓

Qdrant

I'd add this only after basic conversational RAG works.

20. Phase 16 — Source Citations

Your answer shouldn't just be:

Refunds take 5–7 business days.

Return:

{

"answer": "Refunds generally take 5–7 business days.",

"sources": [

{

"document": "refund_policy.pdf",

"page": 4,

"chunk_id": "refund_004",

"score": 0.89

}

]

}

This teaches you an important real-world RAG concept:

grounding and traceability.

21. Phase 17 — Error Handling

Add proper handling for:

No documents

Qdrant collection empty

Response:

Knowledge base has not been ingested.

No relevant results

If similarity is too low:

I couldn't find relevant information

in the provided documents.

Invalid session

Either:

create new session

or return a clear error.

xAI failure

Handle:

timeout

rate limit

invalid API key

network error

Qdrant unavailable

Return:

Vector database unavailable.

rather than crashing the application.

22. Phase 18 — Logging

Add structured logging.

For each request:

Request ID

Session ID

Question

Retrieval time

Number of retrieved chunks

Similarity scores

LLM time

Total latency

Example:

Request: 8f72

Session: abc123

Query:

"How long does a refund take?"

Embedding: 210 ms

Retrieval: 35 ms

Chunks: 5

Generation: 1.8 sec

Total: 2.05 sec

This is especially useful because you're running locally and learning how RAG performance works.

23. Phase 19 — Testing

Create unit tests for:

Chunking

Input document

↓

Expected number/range of chunks

Document loading

PDF → extracted text

Retrieval

Known query

↓

Expected document appears in Top-K

Redis

Store message

↓

Retrieve message

API

Test:

/health

/ingest

/search

/chat

24. Phase 20 — Build an Evaluation Dataset

This is where I'd take your project beyond "I built a chatbot."

Create something like:

evaluation/

└── questions.json

Example:

[

{

"question": "What is the refund period?",

"expected_source": "refund_policy.pdf"

},

{

"question": "How long do refunds take?",

"expected_source": "refund_policy.pdf"

}

]

Start with:

20–30 questions.

Include:

Direct questions

What is the refund period?

Paraphrased questions

How many days do I have to request my money back?

Multi-turn questions

What is your refund policy?

How long does it take?

Out-of-scope questions

What is the weather tomorrow?

Ambiguous questions

How long does it take?

25. Phase 21 — Evaluate Retrieval

Measure:

Recall@K

Did the correct chunk appear in the top K?

For example:

Recall@1

Recall@3

Recall@5

Recall@10

You can then observe:

Top-K    Correct retrieval

1            ?

3            ?

5            ?

10            ?

This teaches you how retrieval quality changes with K.

26. Phase 22 — Evaluate Generation

Measure things like:

Answer correctness

Did the answer actually answer the question?

Groundedness

Is the answer supported by retrieved context?

Hallucination

Did Grok introduce information that wasn't present in the documents?

Citation correctness

Did the cited document/chunk actually support the answer?

For your learning project, manual evaluation of 20–30 questions is perfectly reasonable.

You don't need to build an elaborate evaluation platform.

27. Phase 23 — Experiment With Chunking

Once the baseline works, experiment.

For example:

Experiment A

500 tokens

50 overlap

Experiment B

700 tokens

100 overlap

Experiment C

1000 tokens

100 overlap

Measure:

Retrieval Recall@5

Answer quality

Latency

This teaches you something much more valuable than simply following a tutorial.

28. Phase 24 — Experiment With Top-K

Try:

K = 3

K = 5

K = 8

K = 10

Observe:

K ↑

↓

More context

but potentially:

Noise ↑

Prompt size ↑

Latency ↑

This is an important RAG tradeoff.

29. Phase 25 — Add a Similarity Threshold

Instead of:

Always return Top 5

you can eventually have:

Top 5

↓

Are scores sufficiently high?

│

┌─┴──┐

Yes   No

│      │

▼      ▼

Answer  "I don't have enough information"

This helps reduce hallucination on unrelated questions.

But don't add it until you've measured your baseline scores.

30. Phase 26 — Query Rewriting

After conversational RAG works:

Conversation

+

Follow-up question

↓

Query Rewriter

↓

Standalone query

↓

Embedding

↓

Qdrant

Example:

Previous:

"What is the return policy?"

Follow-up:

"What about electronics?"

↓

Standalone:

"What is the return policy for electronics?"

This is a natural improvement to your system.

31. Phase 27 — Optional Reranking

Not part of MVP.

Later:

Qdrant

↓

Top 10

↓

Reranker

↓

Top 3

↓

Grok

This can improve retrieval quality but adds another model/API dependency.

Since your objective is learning and maintaining free API usage, I'd leave this for a later experiment.

32. Phase 28 — Optional Hybrid Search

Again, not MVP.

Eventually:

Query

│

┌──────┴──────┐

▼             ▼

Vector Search   Keyword Search

│             │

└──────┬──────┘

▼

Combined Results

But Qdrant + dense vector search is enough for your first project.

33. Final API Specification

Your finished initial backend should expose:

GET

/health

POST

/api/v1/ingest

POST

/api/v1/search

POST

/api/v1/chat

GET

/api/v1/sessions/{session_id}

DELETE

/api/v1/sessions/{session_id}

That's enough.

34. Final Directory Structure

I'd settle on:

rag-backend/

│

├── app/

│   │

│   ├── main.py

│   │

│   ├── api/

│   │   ├── health.py

│   │   ├── ingest.py

│   │   ├── search.py

│   │   ├── chat.py

│   │   └── sessions.py

│   │

│   ├── services/

│   │   ├── document_loader.py

│   │   ├── text_cleaner.py

│   │   ├── chunker.py

│   │   ├── embedding_service.py

│   │   ├── ingestion_service.py

│   │   ├── retrieval_service.py

│   │   ├── context_builder.py

│   │   ├── generation_service.py

│   │   └── session_service.py

│   │

│   ├── database/

│   │   ├── qdrant.py

│   │   └── redis.py

│   │

│   ├── models/

│   │   ├── document.py

│   │   ├── ingestion.py

│   │   ├── search.py

│   │   ├── chat.py

│   │   └── session.py

│   │

│   └── core/

│       ├── config.py

│       └── logging.py

│

├── documents/

│   ├── document1.pdf

│   ├── document2.pdf

│   ├── document3.txt

│   ├── document4.md

│   └── document5.pdf

│

├── evaluation/

│   ├── questions.json

│   └── results/

│

├── tests/

│   ├── test_chunker.py

│   ├── test_embeddings.py

│   ├── test_retrieval.py

│   ├── test_sessions.py

│   └── test_api.py

│

├── docker-compose.yml

├── requirements.txt

├── .env

├── .gitignore

└── README.md

35. Development Milestones

Here's the actual sequence I'd follow.

| Milestone | What you build | Result |
| --- | --- | --- |
| M1 | Python + FastAPI | Working backend |
| M2 | Qdrant Docker | Local vector DB |
| M3 | Redis | Session storage |
| M4 | Document loader | Text extraction |
| M5 | Chunker | Document → chunks |
| M6 | xAI embeddings | Chunks → vectors |
| M7 | Qdrant ingestion | Vectors stored |
| M8 | /search | Semantic search |
| M9 | Context builder | Retrieved context |
| M10 | Grok generation | Basic RAG |
| M11 | /chat | Complete RAG API |
| M12 | Redis integration | Conversational RAG |
| M13 | Sources/citations | Traceable answers |
| M14 | Error handling | Robust backend |
| M15 | Logging | Observability |
| M16 | Evaluation dataset | Measurable quality |
| M17 | Retrieval evaluation | Recall@K |
| M18 | Chunk experiments | RAG optimization |
| M19 | Top-K experiments | Retrieval tuning |
| M20 | Query rewriting | Better follow-ups |
| M21 | Final documentation | Complete project |

36. What NOT to Build Initially

This is important because RAG projects can become unnecessarily huge.

Don't initially add:

❌ React frontend

❌ Authentication

❌ User registration

❌ PostgreSQL

❌ Kubernetes

❌ Celery

❌ Kafka

❌ LangChain

❌ LlamaIndex

❌ Agents

❌ Multi-agent architecture

❌ Reranking

❌ Hybrid search

❌ Graph RAG

❌ Multimodal RAG

❌ Streaming

❌ Cloud deployment

Your project is already teaching you:

Document Processing

+

Embeddings

+

Vector Search

+

LLM

+

Memory

+

REST APIs

+

Evaluation

That's plenty.

37. Your MVP Boundary

I'd define your MVP very clearly:

MVP

│

┌─────────┴──────────┐

│                    │

INGESTION              QUERY

│                    │

▼                    ▼

Documents              Query

│                    │

Chunking             Embedding

│                    │

Embedding             Qdrant

│                    │

Qdrant                 Top-K

│

▼

Context

│

▼

Grok

│

▼

Answer

│

▼

Redis

If that works, you already have a legitimate RAG backend.

Everything after that is optimization and experimentation.

38. The final version you should aim for

Your finished learning project should behave like this:

Request 1

POST /api/v1/ingest

5 documents

↓

~200 chunks

↓

xAI embeddings

↓

Qdrant

Request 2

POST /api/v1/chat

{

"session_id": "abc123",

"message": "What is the refund policy?"

}

System:

Question

↓

Embedding

↓

Qdrant

↓

Relevant chunks

↓

Context

↓

Grok

Response:

{

"session_id": "abc123",

"answer": "...",

"sources": [

{

"document": "refund_policy.pdf",

"page": 3,

"score": 0.91

}

]

}

Redis stores the interaction.

Request 3

{

"session_id": "abc123",

"message": "How long does it take?"

}

Now:

Redis

↓

Previous conversation

↓

Current question

↓

Retrieval

↓

Qdrant

↓

Context

↓

Grok

↓

Answer

That gives you conversational RAG, rather than just a one-shot document Q&A system.

39. Recommended learning progression

The most important thing is not to copy the entire architecture and ask an AI to generate everything at once.

Build it in this order:

1. FastAPI

↓

2. Qdrant

↓

3. Redis

↓

4. Document loading

↓

5. Chunking

↓

6. Embeddings

↓

7. Qdrant ingestion

↓

8. Vector retrieval

↓

9. Context construction

↓

10. Grok generation

↓

11. Basic RAG

↓

12. Redis conversation

↓

13. Conversational RAG

↓

14. Citations

↓

15. Evaluation

↓

16. Optimization

I would strongly recommend this sequence for you. It forces you to understand what each component is actually doing instead of hiding everything behind a RAG framework.

And because you're keeping Qdrant local + Redis local + Postman + FastAPI + xAI's free allocation, the project remains lightweight enough to run comfortably on a normal student laptop.

Suggestions made with friend 

Here are the changes, in the order you'd apply them.

Must change (the build will fail or mislead you without these)

- Swap xAI embeddings for a local model. Use sentence-transformers with BAAI/bge-small-en-v1.5 (384 dimensions). It's free, runs on CPU, and removes the risk that xAI serves no embedding model. Keep Grok for answer generation only. Before deciding, you can call GET /v1/embedding-models in Postman to check.

- Use UUIDs for Qdrant point IDs. Generate them with uuid.uuid5(NAMESPACE, chunk_id) and put the readable chunk_id in the payload. Qdrant rejects string IDs like "chunk_001".

- Make ingestion safe to re-run. The deterministic UUIDs from change 2 mean re-running /ingest overwrites existing chunks instead of duplicating them. Create the collection with size 384 and cosine distance.

- Move query rewriting earlier. Put it right after basic /chat (M11), not at M20. Without it, follow-ups like "How long does it take?" retrieve the wrong chunks.

- Label evaluation at chunk level. Add an expected_chunk_id, or a key phrase the correct chunk must contain, to each question. With only 5 documents, checking just the document makes Recall@K meaningless.

Should change

- Budget about $5 for Grok. The free credit tiers have conditions: a prior $5 spend and irreversible data sharing. Use only non-confidential documents.

- Size chunks to your documents. If they're short (under about 10 pages each), start at around 300 tokens with 50 overlap. Otherwise you'll have too few chunks to learn anything from the experiments.

- Run Qdrant and Redis from docker-compose.yml on day one, not later.

- Give each experiment its own collection, for example rag_300_50 and rag_600_100, so chunking experiments don't overwrite each other.

- Embed chunks in batches of 32–64, not one call per chunk.

Revised build order

text

1. FastAPI + docker-compose (Qdrant + Redis)

2. Document loading + cleaning

3. Chunking

4. Local embeddings (sentence-transformers)

5. Qdrant ingestion (UUID IDs, idempotent)

6. /search  → verify retrieval manually

7. Context builder + Grok generation → /chat

8. Redis history

9. Query rewriting          ← moved up

10. Citations + error handling + logging

11. Evaluation (chunk-level labels)

12. Chunk size / Top-K experiments

13. Similarity threshold

Updated requirements.txt: add sentence-transformers and keep everything else. The openai package stays because Grok's API is OpenAI-compatible.

Everything else in the original plan stays the same: the endpoints, folder structure, the "what not to build" list, and building /search before the LLM.

i have a question can we use some model for embedding and grok for llm will that work ?

Yes, that works, and it's the standard way RAG systems are built. The embedding model and the LLM never talk to each other.

Why they're independent

The embedding model does one job: it turns text into vectors so Qdrant can find similar chunks. Qdrant then returns the plain text stored in the payload, and that text is what goes to Grok:

text

Query ──► Embedding model ──► vector ──► Qdrant ──► matching chunks (as TEXT)

│

▼

Question + chunk text ──► Grok ──► Answer

Grok never sees a vector. It gets an ordinary prompt with text in it, exactly as if you'd pasted the paragraphs in yourself. So it doesn't matter which company made the embedding model.

Real-world evidence

Mem0, a well-known memory library, shows this exact setup in its xAI docs: it sets an OpenAI API key for the embedding model and uses Grok (grok-4.3) as the LLM. Frameworks like LangChain and LlamaIndex also make the embedding model and the LLM separate settings for the same reason.

The one rule you must follow

Documents and queries must be embedded with the same model. Each model builds its own vector space, and vectors from different models can't be compared, even when the dimensions match. So:

- Ingest your documents with bge-small-en-v1.5, and embed every user query with bge-small-en-v1.5 too.

- If you ever switch embedding models, re-embed all documents into a new collection. Old vectors become useless.

- Swapping the LLM (Grok to anything else) needs no re-ingestion, because the LLM only reads text.

Recommended pairing for your project

- Embeddings: BAAI/bge-small-en-v1.5 via sentence-transformers. It runs locally, is free, and has 384 dimensions.

- LLM: Grok via the openai Python package, pointed at https://api.x.ai/v1.

One practical note for bge models: they're trained so that queries work slightly better with the prefix "Represent this sentence for searching relevant passages: ". Add it to queries only, not to document chunks.

For use  

I checked one real manual to see what you'll be working with, and there are three things to know before you download anything.

1. Get the full "User Guide," not the "Quick Installation Guide"

Router brands publish both, and the difference is huge. For the TP-Link Archer AX55, for example, the quick installation manual is just 2 pages, while the V1 user manual runs 122 pages. The quick guide is useless for RAG. The full guide is what you want: it covers internet setup, wireless settings and WPS, advanced features like USB settings, HomeShield security, NAT forwarding and VPN server, plus router management tasks such as firmware upgrades, backup and restore, and password management. Those are exactly the kinds of topics your evaluation questions will test. ManualsLibManuals+

2. Plan to clean out regulatory pages

The last pages of that same manual contain regulatory and safety notices in Chinese. Most router manuals end with multilingual compliance text like this. If you ingest it, you get junk chunks that pollute retrieval. So your text_cleaner.py needs a real job: drop pages that are mostly non-English or pure regulatory text. That's a practical cleaning problem the original plan only described vaguely. ManualsLib

3. The dataset will be bigger than the plan assumed

At about 120 pages per manual, 5 manuals is roughly 600 pages. At 300-token chunks, that could mean 1,000+ chunks, not 100–300. This is fine, and it's actually better for learning, because retrieval becomes a real challenge. It's also cheap: with local bge-small embeddings, 1,000 chunks embed in a few minutes on a laptop CPU at no cost. If you'd rather keep it smaller at first, start with 3 manuals and add the other 2 later.

How to pick the 5 manuals

- Choose 5 different brands (for example TP-Link, Netgear, ASUS, D-Link, Tenda) so the same topics have different steps.

- Pick similar models, such as all Wi-Fi 6 home routers, so topics overlap strongly.

- Download from the manufacturer's official support page, not manual-aggregator sites, which sometimes serve converted or incomplete copies.

- Run the pypdf test from earlier on each file. Keep it only if it extracts readable English text.